AR Web Scanner

JS Migration Architecture Report

PerformPreLoad Refactoring · plugins/ Structure · Migration Milestones

Prepared: 26 March 2026  ·  Version 1.0  ·  com.allinweb.ch

# 1. Executive Summary

This report documents the architectural analysis of the AR Web Scanner codebase, with particular focus on PerformPreLoad.java — the component currently responsible for injecting the browser-side scanner script via Selenium's JavascriptExecutor. It evaluates two alternative delivery mechanisms (native DLL and WebAssembly), provides a definitive recommendation, and defines a concrete migration plan including a plugins/ folder structure with full separation of concerns.

## Key findings

- PerformPreLoad holds a ~7,500-character minified JavaScript payload as a hardcoded Java text block — creating a maintainability, testability, and security surface problem.

- Neither a native DLL nor a WASM module can replace the browser-side DOM traversal script, due to the browser sandbox boundary and the DOM-API-heavy nature of the script.

- The correct migration path is: externalize the script as a classpath resource, decompose it into a modular plugins/ structure, and build it with a Maven-integrated minifier.

- WASM is viable only as an optional future enhancement for the pure-computation classifier/deduplicator layer, not as a full replacement.

- CryptationAlgorithm.java has a static IV security flaw that should be addressed independently in the same migration.

# 2. Current Architecture

## 2.1 JS Injection Data Flow

The diagram below shows the complete runtime data flow from the UI trigger through the JavaScript injection, browser-side scanning, and back to the JVM via WebSocket.

Figure 1 — Current JS injection architecture (AR Web Scanner v4.7)

## 2.2 Component Responsibilities

The table below summarises every major component involved in the scanner pipeline, as extracted from the source analysis:

| Component | Technology | Responsibility |
| --- | --- | --- |
| ARScannedElementPane | JavaFX / Lombok | UI trigger, periodicSearchThread(), calls PerformPreLoad |
| PerformPreLoad | Selenium JavascriptExecutor | Holds hardcoded JS payload, injects it with 8 runtime args |
| ARWebDriver | Selenium 4.18 (Chrome/Edge/FF) | Browser lifecycle, driver instantiation, session management |
| SimpleWebSocketServer / ARWebSocketServer | Jetty 9.4 | Receives b64-encoded JSON chunks from browser-side WS client |
| PerformActions / PerformDataBase | Java / SQLite / PG | Processes element payloads, stores to DB, drives automation |
| CryptationAlgorithm | JCE (AES-256-CBC) | Encrypt/decrypt application data — static IV issue present |
| LicenseManager | JCE (AES-128) + JNA Win32 | License file generation, Shell32 Desktop path resolution |
| OpenAI SDK + pgvector | openai-java 0.30 / PG | Vision & AI features, vector search on element embeddings |

# 3. Delivery Mechanism Analysis

## 3.1 Option A — Native DLL (via JNA / JNI)

A native DLL compiled from C/C++ could theoretically host scanner logic on the JVM side, invoked from Java via JNA (already in the dependency stack at v5.13.0) or JNI.

### Why it does not work as a JS replacement

- A Win32 DLL runs in the JVM's OS process, not inside the browser's sandboxed renderer process. Chromium (used by both the JCEF embed and the Selenium-driven Chrome/Edge) isolates each tab in a child process with a strict sandbox (PPAPI/seccomp on Windows).

- A DLL cannot inject JavaScript into that renderer via DOM APIs — the only bridge is DevTools Protocol (CDP), which is exactly what Selenium's JavascriptExecutor already uses.

- The DLL would only replace the few lines of Java that call jsExecutor.executeScript() — a trivially small wrapper — at the cost of a full C/C++ cross-platform toolchain (MSVC or MinGW, per-architecture builds for x64/ARM64).

- JNA is already used exclusively for Win32 Shell32 calls in LicenseManager and LicenseActivationApp. Extending it to scanner injection provides no value.

### One valid DLL use case (different problem)

- If the project later needs to inject the script into an already-running browser window that was not launched by Selenium, a DLL using the Windows Accessibility API (IUIAutomation) or CDP over a named pipe could locate the renderer and send DevTools commands. This coexists with the existing approach rather than replacing it.

## 3.2 Option B — WebAssembly (WASM) Module

Compiling scanner logic to WASM (e.g. Rust via wasm-pack, or C++ via Emscripten) would produce a .wasm binary that runs inside the browser's WASM VM, hosted alongside a JS bootstrapper.

### Why it cannot replace the full scanner

- WASM modules have no direct DOM access. Every DOM operation — querySelectorAll, getBoundingClientRect, XPath evaluation, getComputedStyle, shadow root traversal, iframe introspection — requires a JavaScript import call crossing the WASM/JS boundary.

- The scanner script is almost entirely composed of such DOM operations. The WASM module would become a thin orchestrator calling back into JS for every meaningful action, incurring the boundary-crossing overhead with no net gain.

- WASM does not meaningfully obfuscate the code — the binary is downloadable from browser DevTools. The current minified JS payload already achieves the same level of protection.

### Where WASM adds genuine value (optional, future)

- The classification heuristics, XPath segment parser, deduplication logic (the L() and R() functions in the current payload), and element name-label resolution are pure-computation tasks with no DOM dependency.

- These could be compiled to WASM and served via the existing SimpleHttpServer / StaticFileServer. The DOM-traversal JS would call into the WASM module for classification, keeping DOM access in JS only.

- This is a Milestone 8 (optional) concern, not a prerequisite for the primary migration.

# 4. Recommendation

The recommended approach is a structured refactor of the existing JavaScript injection mechanism, preserving the proven Selenium → JS → WebSocket architecture while eliminating the hardcoded payload, separating concerns, and making the script auditable and independently buildable.

## 4.1 Core principles

- Externalize the script. Load scanner.min.js from the Maven classpath resource at startup, not as a Java string literal.

- Build the script, do not hand-edit the minified form. The plugins/pageScanner/ source tree is the source of truth; a Maven frontend plugin (e.g. frontend-maven-plugin with esbuild or rollup) produces the minified bundle.

- Separate concerns inside the JS. Each logical responsibility (DOM traversal, classification, WebSocket communication, highlighting, chunk sending) becomes its own source file.

- Fix the IV issue in CryptationAlgorithm in the same release. The static all-zero IV defeats AES-CBC's semantic security. Generate a random IV per encryption and prepend it to the ciphertext.

- Treat WASM as an optional future enhancement for the classifier layer only. Do not block the primary migration on it.

## 4.2 PerformPreLoad refactoring (Java side)

The PerformPreLoad singleton becomes a thin loader. The script is read once at class-load time from the classpath:

private static final String JS_SCANNER = loadScript("plugins/pageScanner/build/scanner.min.js");

private static String loadScript(String path) {

try (InputStream is = PerformPreLoad.class.getResourceAsStream("/" + path)) {

return new String(is.readAllBytes(), StandardCharsets.UTF_8);

} catch (IOException e) {

throw new RuntimeException("Failed to load scanner script: " + path, e);

}

}

# 5. plugins/ Folder Structure

All JavaScript code is relocated to src/main/resources/plugins/. The pageScanner plugin occupies a dedicated subfolder with nested modules for each logical concern. The build/ subfolder is Git-ignored and contains only the Maven-generated minified bundle.

| Path | Purpose |
| --- | --- |
| src/main/resources/ | Maven resource root |
| plugins/ | Root for all JS plugins |
| pageScanner/ | pageScanner plugin root |
| index.js | Plugin entry point — assembles and exports |
| scanner/ | DOM traversal module |
| domWalker.js | querySelectorAll, shadow DOM, iframe traversal |
| xpathResolver.js | XPath generation & evaluation |
| iframeInspector.js | Recursive iframe content extraction |
| classifier/ | Element type & name resolution |
| tagClassifier.js | Maps XPath segments to tag types |
| nameLabelResolver.js | Resolves aria-label, for=, placeholder, text |
| deduplicator.js | XPath/coordinate dedup, span-text dedup (L/R functions) |
| sender/ | WebSocket communication |
| wsClient.js | WebSocket connect, ping, reconnect logic |
| chunkSender.js | 25-element batching, 300ms delay, b64 JSON encoding |
| highlight/ | Element highlighting (outline injection) |
| highlighter.js | Red/blue outline toggle, revert on cleanup |
| build/ | Build artefacts (gitignored) |
| scanner.min.js | Minified bundle produced by Maven/build tool |

## 5.1 Module responsibilities

### scanner/

- domWalker.js — entry point for DOM traversal. Iterates document.querySelectorAll('*'), delegates to shadow DOM and iframe inspectors.

- xpathResolver.js — generates absolute XPath strings from DOM nodes (the D() function in the current payload). Evaluates XPath expressions via document.evaluate().

- iframeInspector.js — recursive iframe traversal including srcdoc, cross-origin handling, and XHR-fetched src content.

### classifier/

- tagClassifier.js — maps XPath path segments to canonical tag types (input, button, a, select). Contains the heuristics currently in the c() function. WASM migration candidate (M-8).

- nameLabelResolver.js — resolves the element's human-readable name from aria-label, label[for=], placeholder, formcontrolname, title, text content. Maps to the h() function.

- deduplicator.js — removes coordinate duplicates, handles span/div text deduplication, resolves aria-label conflicts at identical coordinates. Maps to the L() and R() functions. WASM migration candidate (M-8).

### sender/

- wsClient.js — WebSocket connection lifecycle: connect, reconnect (up to 100 retries), ping every 15 s, cleanup on beforeunload. Maps to the b() and g() functions.

- chunkSender.js — splits allElementInfo into 25-element batches, sends each batch with a 300ms delay as base64-encoded JSON, reports progress. Maps to the async chunk loop.

### highlight/

- highlighter.js — injects 3px outlines on highlighted elements (red/blue toggle per XPath), stores original outline values in a Map, reverts on revertSearchInjections() call. Maps to the k() and T() functions.

# 6. Migration Milestones

The migration is structured across eight milestones. M-1 through M-7 are required. M-8 (WASM PoC) is optional and non-blocking. Each milestone is one sprint (two weeks) unless otherwise noted.

| Milestone | Deliverable | Owner | Effort | Status |
| --- | --- | --- | --- | --- |
| M-1 | Codebase audit & JS hygiene analysis | Tech Lead | 1 sprint | PLANNED |
| M-2 | Create plugins/ folder structure & migrate script-orig.js to pageScanner/ | Backend Dev | 1 sprint | PLANNED |
| M-3 | Decompose monolithic JS into pageScanner sub-modules (scanner, classifier, sender, ws) | Frontend Dev | 2 sprints | PLANNED |
| M-4 | Build Maven resource pipeline: compile + minify scanner.min.js at build time | Backend Dev | 1 sprint | PLANNED |
| M-5 | Refactor PerformPreLoad to load script from classpath resource (not hardcoded string) | Backend Dev | 1 sprint | PLANNED |
| M-6 | Fix CryptationAlgorithm: random IV per encryption, stop hardcoding key/salt | Security | 1 sprint | PLANNED |
| M-7 | Integration & regression testing — all browsers (Chrome, Edge, Firefox, JCEF) | QA | 1 sprint | PLANNED |
| M-8 | WASM PoC (optional): compile classifier/deduplication logic to WASM via Rust/wasm-pack | R&D | 2 sprints | OPTIONAL |

## 6.1 Milestone detail

### M-1 — Codebase audit & JS hygiene analysis

- Annotate the existing jsSearchInUse payload with line-level comments mapping each section to its future module.

- Define the IIFE signature and argument names to preserve (arguments[0..7] mapping to dataList, searchHiddenFields, port, sessionId, destination, operationId, homeBankingId, botJobId).

- Confirm browser compatibility matrix: Chrome 120+, Edge 120+, Firefox 115 ESR, JCEF 135.

### M-2 — Create plugins/ folder & initial migration

- Create src/main/resources/plugins/pageScanner/ with all subfolders.

- Copy script-orig.js (already in src/main/resources/) to pageScanner/index.js as the starting readable form.

- Add plugins/pageScanner/build/ to .gitignore.

- Wire frontend-maven-plugin with esbuild: npm run build produces scanner.min.js into the build/ folder during Maven's generate-resources phase.

### M-3 — Decompose JS into sub-modules

- Extract each logical section from the monolithic payload into its named module file.

- Maintain identical external behaviour — the IIFE entry point in index.js wires all modules together and exposes the same window.* globals (cleanupWebSocket, revertSearchInjections, elementInfoMap, allElementInfo) for backward compatibility with the Java callers.

- Add JSDoc comments to all exported functions.

### M-4 — Maven resource pipeline

- Configure frontend-maven-plugin to run node/esbuild as part of the generate-resources lifecycle.

- The minified output scanner.min.js is committed only as a build artefact, not as source.

- CI pipeline validates that the committed scanner.min.js matches the build output (hash check).

### M-5 — Refactor PerformPreLoad

- Remove the jsSearchInUse text block field.

- Add the static loadScript() method reading from classpath.

- Unit test: verify the loaded script is non-empty, contains the expected IIFE wrapper, and passes a basic JS syntax check (Nashorn or GraalJS eval in test scope).

### M-6 — Fix CryptationAlgorithm IV

- Generate a random 16-byte IV using SecureRandom on each encrypt() call.

- Prepend the IV to the ciphertext before Base64 encoding (standard practice).

- Update decrypt() to extract the first 16 bytes as the IV before decrypting.

- Migrate existing encrypted data if any is persisted (coordinate with PerformDataBase / DB migration).

- Apply the same fix to LicenseManager (currently using AES/ECB — replace with AES/CBC + random IV).

### M-7 — Integration & regression testing

- Run the full scanner pipeline against target web applications on Chrome, Edge, Firefox, and the JCEF embedded browser.

- Verify element counts, XPath correctness, shadow DOM traversal, iframe handling, and WebSocket chunk delivery.

- Confirm that periodicSearchThread() and revertCloneInjections() still function correctly.

### M-8 — WASM PoC (optional)

- Implement tagClassifier.js and deduplicator.js logic in Rust.

- Compile to WASM using wasm-pack.

- Serve scanner.wasm from SimpleHttpServer / StaticFileServer (already in the stack).

- Benchmark JS-only vs WASM-hybrid classification on a 500-element DOM sample.

- Adopt only if benchmark shows >20% classification throughput gain.

# 7. Security Notes

## 7.1 CryptationAlgorithm — static IV

The current implementation uses a hardcoded all-zero IV ({0,0,0,...,0}) for every AES-CBC encryption. This means two encryptions of the same plaintext always produce the same ciphertext, completely undermining CBC's security model. This is a known-plaintext vulnerability that trivially leaks data patterns. Fix is defined in Milestone M-6.

## 7.2 LicenseManager — ECB mode

LicenseManager.encrypt() uses Cipher.getInstance("AES") which defaults to AES/ECB/PKCS5Padding on the JCE provider. ECB mode encrypts each 16-byte block independently, making identical plaintext blocks produce identical ciphertext blocks. Replace with AES/CBC with a random IV, as in M-6.

## 7.3 Hardcoded key material

Both CryptationAlgorithm (SECRET_KEY = "lultimafrasenonlabbiamodeltuttocapita", SALT = "lasocietadelcocacola") and LicenseManager (KEY = "0123456789abcdef") embed key material directly in source. While this is a common pattern for obfuscation-based protection, consider moving secrets to an environment variable or a hardware-backed keystore (Windows DPAPI via JNA, already available in the stack) for production deployments.

## 7.4 JS payload obfuscation

The minified payload in PerformPreLoad provides only superficial obfuscation. A developer with DevTools access can fully read and modify the injected script at runtime. WASM (M-8) would marginally raise this bar but does not constitute a security boundary. Do not rely on either for any security-sensitive logic.

# 8. Conclusion

The Selenium → JavaScript → WebSocket architecture in AR Web Scanner is well-suited to the problem domain. The primary migration work is an engineering hygiene exercise: replace a hardcoded 7,500-character Java string with a properly structured, built, and versioned JavaScript module tree under plugins/pageScanner/.

Neither a native DLL nor a WebAssembly module can serve as a full replacement for the browser-side DOM traversal script — the browser sandbox boundary makes DLL injection structurally impossible, and the DOM-API dependency of the scanner makes a pure-WASM replacement impractical. WASM remains a valid optional enhancement for the pure-computation classifier and deduplicator modules.

The eight-milestone plan above delivers the full migration in approximately six sprints (12 weeks) for the required milestones, with WASM as an optional follow-on project.

AR Web Scanner v4.7 · com.allinweb.ch · Confidential